PRODUCT INVENTORY MANAGEMENT

Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date |  |
| --- | --- |
| Team ID | SWTID-2026-5992 |
| Project Name | Product Inventory Management / Aura Inventory |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

(4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Backend Setup | USN-1 | Backend Environment provisioning and Middleware setup. | 6 | High | Nandhika |
| Sprint-1 | Database Setup | USN-2 | Setup mongoDB Database | 6 | High | Hinduja |
| Sprint-1 | User Model | USN-3 | User Profile modeling with encryption protocols. | 8 | High | Deepika |
| Sprint-2 | JWT Authentication | USN-4 | Auth-Service: Registration and Login implementation. | 8 | High | Saipooja |
| Sprint-2 | Auth Middleware | USN-5 | Security-Service: JWT validation and Route protection. | 6 | High | Yogya priya |
| Sprint-2 | Product Model | USN-6 | Product-Service: Data structure and user-mapping. | 6 | High | Deepika |
| Sprint-3 | Product CRUD APIs | USN-7 | Implement Add, Get, Update, Delete product APIs | 10 | High | Nandhika |
| Sprint-3 | Search API | USN-8 | Implement product search/filter endpoint | 6 | Medium | Yogya Priya |
| Sprint-3 | Authorization Logic | USN-9 | Ensure users can access only their own products | 6 | High | Hinduja, Saipooja |
| Sprint-4 | Error Handling | USN-10 | Implement error handling | 6 | Medium | Nandhika, Deepika |
| Sprint-4 | API Testing | USN-11 | Test APIs using Postman | 5 | Medium | Yogya priya |
| Sprint-4 | Backend Optimization | USN-12 | Improve API performance and validation checks | 5 | Medium | Nandhika |

Project Tracker, Velocity & Burndown Chart:

(4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 5 Days | 17 Feb 2026 | 20 Feb 2026 | 20 | 07 March 2026 |
| Sprint-2 | 20 | 5 Days | 22 Feb 2026 | 25 Feb 2026 | 20 | 07 March 2026 |
| Sprint-3 | 22 | 5 Days | 27 Feb 2026 | 2 Mar 2026 | 22 | 07 March 2026 |
| Sprint-4 | 16 | 4 Days | 4 Mar 2026 | 7 Mar 2026 | 16 | 07 March 2026 |

1. Project Overview & Tracking:

First, give a snapshot of the project's timeline and how the marks are being distributed.

Total Weightage: 5 Marks.

Planning Component: 4 Marks for the Backlog and Estimation.

Tracking Component: 4 Marks for the Velocity and Burndown data.

Sprint Execution Summary

| Sprint | Duration | Dates | Points | Status |
| --- | --- | --- | --- | --- |
| Sprint 1 | 5 Days | 14 Feb - 18 Feb | 20 | Completed |
| Sprint 2 | 5 Days | 21 Feb - 25 Feb | 20 | Completed |
| Sprint 3 | 5 Days | 26 Feb - 02 Mar | 22 | Completed |
| Sprint 4 | 4 Days | 03 Mar - 07 Mar | 16 | Completed |

2. Product Backlog & Sprint Details:

Break down the work by "Epics" to show you have a clear architecture in mind.

Core Backlog (High Priority)

Infrastructure: Setting up the Node.js/Express server and MongoDB Atlas structure (12 Story Points total).

Security: Building the User Schema and JWT Authentication flow (16 Story Points total).

Core Logic: Developing the Product CRUD and Search APIs with user-specific authorization (22 Story Points total).

Optimization & Testing

Quality Assurance: Centralized error handling and API testing via Postman (11 Story Points).

Performance: Refinement and validation checks (5 Story Points).

3. Implementation Plan (By Sprint):

Our plan for aura inventory -product inventory management

| Sprint | Epic/Requirement | Task(User Story) |
| --- | --- | --- |
| 1 | Backend & DB Setup | Initialize Node.js & MongoDB structure |
| 1 | User Model | Create schema with password hashing |
| 2 | Authentication | JWT Registration, Login, and Middleware |
| 2 | Product Model | Design Product schema with User IDs |
| 3 | Product CRUD | Add, Get, Update, Delete APIs |
| 3 | Authorization | Search API & User-specific access logic |
| 4 | Finalization | Error handling, API Testing, & Optimization |